**Status Checkpoints (week 2)**

|  |  |
| --- | --- |
| **Project Members** | **Assign Task** |
| Corpuz, Christine Joy | Documentation |
| Morales, Shiela May | Documentation |
| Polistico, Hakeem | Front-end, Back-end |
| Salva, Jasver Anlouise | Front-end, Database designer |
| Valenzuela, Ma. Jeruwine | Front-end, Documentation |

Task Done:

* Edit Profile function – Hakeem
* Logout function - Jasver

Backlog:

* comment function - Hakeem
* agree and disagree of confession - Hakeem
* people ui and function - Jeruwine