**Status Checkpoints (week 3)**

|  |  |
| --- | --- |
| **Project Members** | **Assign Task** |
| Corpuz, Christine Joy | Documentation |
| Morales, Shiela May | Documentation |
| Polistico, Hakeem | Front-end, Back-end |
| Salva, Jasver Anlouise | Front-end, Database designer |
| Valenzuela, Ma. Jeruwine | Front-end, Documentation |

Task Done:

* login-session of users – Hakeem
* people ui – Jeruwine
* Status Checkpoint for 2nd and 3rd week - Jasver and Shiela

Backlog:

* comment function - Hakeem
* agree and disagree of confession - Hakeem
* people function - Jeruwine

Next set of task:

* people function
* comment function
* agree and disagree of confession
* page responsiveness

1. What went wrong?
   1. UI not being responsive.
   2. Removing of index.php url
2. What went well?
   1. People page UI
   2. Login – Session of users solved
3. What to improve?
   1. UI page responsiveness